## Slide 1: EduConnect
Project Progress Review Presentation

## Slide 2: Project Overview
A study partner platform connecting students, tracking progress, and providing learning resources

## Slide 3: 1. Progress Against Previous Commitments
Deliverables committed & status:
  Multi-step signup, login, profile, localStorage
  Weighted Jaccard matching, match scores
  Session timer, weekly hours, StudyAnalytics page
  Curated resources, field quizzes, final tests
  Interest-based groups, 30% minimum match
  Background topic extraction from feedback/chat
  Charts, empty states, mobile-responsive
  Submit feedback, history, status tracking
User Auth & Registration – Completed
Recommendation Engine – Completed
Study Tracking & Analytics – Completed
Learning Resources & Quizzes – Completed
Study Groups – Completed
BERTopic NLP / Topic Modeling – Completed
Dashboard & Responsive Analytics – Completed
Feedback System – Completed

## Slide 4: 1. Progress Against Previous Commitments (cont.)
b) Milestone completion estimate: ~85–90%
Justification: Core platform is fully functional. All major features are implemented: auth, recommendations, study tracking, resources with quizzes, study groups, NLP topic modeling, and analytics. Remaining work is polish, backend migration, and optional enhancements (chat, push notifications).

## Slide 5: 2. Technical Implementation Since Last Review
Components implemented:
  Tech stack and architecture
  Matching algorithm in recommendationEngine.js
  StudyContext + AuthContext integration
  quizData.js, Quiz.jsx, recordFieldProgress
  backend/app.py, nlpBackgroundService.js
  StudyAnalytics.css media queries, Y-axis domains
Frontend: React 18, Vite, React Router, Framer Motion, Recharts
Recommendation Engine: Weighted Jaccard similarity (CS interests 40%, skills, learning style, etc.)
Study tracking: Session timer, 5-min inactivity pause, manual stop, recordManualStudySession
Quizzes: Field-based quizzes with proficiency (Beginner/Intermediate/Advanced/Expert)
BERTopic: Flask backend for topic modeling on feedback & chat
Responsive analytics: Charts with ResponsiveContainer, empty states, animations

## Slide 6: 2. Technical Iterations & Evidence
Key iteration: NLP Insights moved to background (no user click needed). Topics auto-analyzed on login, cached 30 min.
Evidence: Core functionality works end-to-end. Recommendation matching produces ranked partners. Study sessions log hours. Quizzes update field progress. Topic modeling runs via backend. Charts display weekly hours and progress. Documentation in DOCUMENTATION.md.

## Slide 7: 3. Current Working State of the Project
a) Current prototype: Full React SPA with Flask backend for NLP. Runs locally (npm run dev + python app.py).
  Sign up, login, dashboard, recommendations, study groups, resources, quizzes, analytics, feedback, topic display on dashboard.
  Backend auth (still localStorage), real-time chat, push notifications, production deployment.
  Client-side only auth; scaling BERTopic for larger corpus.
b) Live-demonstrable functionality:
c) Incomplete / under development:
d) Biggest technical challenges:

## Slide 8: 4. Response to Previous Feedback
a) If no prior review feedback was received, state: 'First progress review – no prior feedback to address.'
b) If feedback was received, list each point and how it was addressed.
c) Any feedback not implemented: Justify (e.g., deferred to later phase, scope change).

## Slide 9: 5. Individual Contribution
Template – customize per team member:
Member 1: Name – Modules: [e.g., Auth, Recommendation Engine] – Work: [specific tasks] – Evidence: [files, commits]
Member 2: Name – Modules: [e.g., Study Tracking, Analytics] – Work: [specific tasks] – Evidence: [files, commits]
Member 3: Name – Modules: [e.g., Resources, Quizzes, NLP] – Work: [specific tasks] – Evidence: [files, commits]

## Slide 10: 6. Updated Plan and Risk Assessment
a) Remaining tasks: Backend auth, deployment, optional chat/notifications, UI polish
  Risk: localStorage limits scalability → Mitigation: Migrate to backend DB. Risk: BERTopic slow on large data → Mitigation: Batch processing, cache topics.
b) Timeline: [Specify target completion date]
c) Risks & mitigations:
d) On track: Yes / No – [brief explanation]

## Slide 11: 6. Risks & Mitigations (detail)
Technical risk: Client-side storage → Mitigation: Plan backend API + database (e.g., PostgreSQL).
Technical risk: NLP performance → Mitigation: Run topic modeling asynchronously; cache results.
Project risk: Scope creep → Mitigation: Stick to MVP; defer chat/notifications to post-MVP.

## Slide 12: Summary
EduConnect: Core platform complete. Auth, recommendations, study tracking, resources, quizzes, study groups, NLP, and analytics implemented. On track for completion.