FINAL YEAR PROJECT PROGRESS REVIEW REPORT

Student Names: [Fill in team member names]

Group Name: [Fill in group name]

Project Title: EduConnect – AI-Powered Study Partner Platform

Date: [Fill in date]

1. Progress Against Previous Commitments

a) List the deliverables that were committed during the previous review.

If this is your first progress review: 'This is our first formal progress review. The deliverables below reflect our planned scope from the project proposal.'

Deliverables table:

| Deliverable | Status | Evidence |
| --- | --- | --- |
| User authentication (signup/login) | Completed | AuthContext.jsx – multi-step signup, login, session persistence |
| Smart recommendation engine | Completed | recommendationEngine.js – weighted Jaccard similarity algorithm |
| Study tracking & analytics | Completed | StudyAnalytics.jsx, charts, session timer, 20-hr weekly goal |
| Learning resources & quizzes | Completed | LearningResources.jsx, Quiz.jsx – quizzes on AI/ML/NLP/DS topics |
| Study groups | Completed | StudyGroups.jsx – interest-based groups with match scores |
| Feedback system | Completed | Feedback.jsx – submission, history, status tracking |
| Group chat & personal chat | Completed | GroupChat.jsx, PersonalChat.jsx – real-time messaging |
| NLP topic modelling (BERTopic) | Completed | Backend app.py – Flask API; NLPInsights.jsx frontend |
| Frontend-backend integration | Completed | React frontend + Flask API, CORS configured, /api/topics endpoint |

Clear evidence of work: Full repository codebase, DOCUMENTATION.md, backend README.md, BERTopic API with sentence embeddings (all-MiniLM-L6-v2).

b) Estimate the percentage of the previously planned milestone that is now complete. Justify your estimate.

Estimated completion: 75–85%.

Justification: Core platform features (auth, recommendations, analytics, resources, quizzes, groups, feedback, chat) are implemented and functional. Data Science/AI components (BERTopic topic modelling, recommendation algorithm) are integrated. Remaining work includes production deployment, database migration from localStorage, password hashing, and optional enhancements (sentiment analysis, real-time WebSockets).

2. Technical Implementation and Iteration Since Last Review

a) Describe the technical components implemented since the previous review. Explain any key technical iterations or design changes:

Technical components implemented:

- BERTopic backend: Flask API using BERTopic + sentence-transformers (all-MiniLM-L6-v2) for topic modelling on feedback and chat text

- NLP Insights page: Frontend page that collects documents from feedback, group chat, and personal chat and displays extracted topics

- Chat resource recommender: chatResourceRecommender.js – keyword-based mapping of chat content to resource categories

- Integration: Frontend calling backend API for topic extraction with error handling for insufficient documents

Design changes:

| What changed | Why | Result |
| --- | --- | --- |
| Switched to BERTopic instead of simple keyword counting | Better semantic understanding of unstructured text | More meaningful topic clusters and keywords |
| Added separate Flask backend for NLP | Python ecosystem for ML; avoid heavy client-side models | Easier model updates, faster processing |
| Documents collected from multiple sources (feedback, group chat, DMs) | Richer data for topic extraction | More representative topics across user interactions |

Measurable technical evidence:

- System functionality: Topic modelling API returns topics with keyword counts; NLP Insights page displays results

- Model: BERTopic with UMAP + HDBSCAN clustering; sentence-transformers for embeddings

- Integration: Frontend → Flask backend on port 5000; CORS configured for localhost:5173

3. Current Working State of the Project

a) Describe the current working prototype or system state.

EduConnect is a functional web application with: (1) Authentication – signup, login, logout, profile; (2) Recommendations – weighted matching; (3) Study analytics – charts, session timer; (4) Learning resources – curated materials, quizzes; (5) Study groups – interest-based; (6) Feedback system; (7) Group and personal chat; (8) NLP Insights – BERTopic topic modelling (requires backend running).

b) What functionality can be demonstrated live at this stage?

Full signup/login flow; partner recommendations; study analytics charts; learning resources and quizzes; study groups; group and personal chat; feedback submission; NLP topic modelling (when backend is running on localhost:5000).

c) What remains incomplete, unstable, or under development?

Production backend deployment; database migration from localStorage; password hashing (currently plain text); real-time chat via WebSockets; optional sentiment analysis.

d) What are the most significant technical challenges currently faced?

1. BERTopic cold-start delay on first run (model loading). 2. Data persistence at scale (localStorage limits; need backend database). 3. Real-time chat scaling (localStorage-based; multi-user scenarios need WebSockets).

4. Response to Previous Feedback

a) Summarize the major feedback points received in the last review.

[If first review: 'This is our first progress review; no previous feedback to address.']

b) Clearly explain how each feedback point has been addressed.

[Fill in if applicable]

c) If any feedback was not implemented, justify the reason.

[Fill in if applicable]

5. Individual Contribution

For each team member, provide:

Member 1: Name: [Name] | Modules: [e.g. Auth, Recommendation engine, Backend/NLP] | Technical work: [e.g. Implemented BERTopic API, NLP Insights] | Evidence: [commits, documentation]

Member 2: Name: [Name] | Modules: [e.g. Dashboard, Analytics, Study groups] | Technical work: [e.g. Charts, group chat] | Evidence: [commits]

Member 3: Name: [Name] | Modules: [e.g. Learning resources, Quiz, UI/UX] | Technical work: [e.g. Resource browsing, quiz logic] | Evidence: [commits]

6. Updated Plan and Risk Assessment

a) List the remaining major tasks required for project completion.

1. Backend deployment (Render, Railway, Heroku) 2. Database migration (PostgreSQL + REST API) 3. Password hashing (bcrypt) 4. Optional: Real-time chat via WebSockets 5. Optional: Sentiment analysis on feedback 6. Testing (unit, integration, E2E) 7. Final documentation and report

b) Provide an updated timeline to completion.

[Fill in with your target dates for each phase]

c) Identify current technical or project risks and proposed mitigation strategies.

Risk 1: BERTopic cold-start delay – Mitigation: Pre-load models on server; show loading state. Risk 2: Data migration complexity – Mitigation: Incremental migration scripts. Risk 3: Scope creep – Mitigation: Strict MVP focus; defer nice-to-haves.

d) State whether the project is on track relative to the original plan. If not, explain deviations and corrective measures.

Yes. Core features and AI/NLP components are implemented. Remaining work (deployment, database, security) aligns with planned final phase. No major deviations.