QUESTION 1: PROGRESS AGAINST PREVIOUS COMMITMENTS

Project Progress Review – EduConnect (Aligned with DOCUMENTATION.md)

a) List the deliverables that were committed during the previous review.

If this is the first progress review: This is our first formal progress review. The deliverables below reflect the planned scope from the EduConnect project proposal and DOCUMENTATION.md.

For each committed deliverable:

| Deliverable | Status | Evidence |
| --- | --- | --- |
| User authentication (signup/login) | Completed | AuthContext.jsx – multi-step signup, login, logout; session persistence via EduConnect_user and EduConnect_users in localStorage; case-insensitive email matching |
| Smart recommendation engine | Completed | recommendationEngine.js – weighted Jaccard similarity (CS interests 40%, technical skills 15%, soft skills 10%, etc.); Recommendations.jsx integrates with dataset + registered users |
| Study tracking & analytics | Completed | StudyContext.jsx – inactivity-based pause (5 min), 5-min minimum for credit; StudyAnalytics.jsx – charts; AuthContext – recordManualStudySession, recordQuizCompletion, recordFieldProgress; 20-hour weekly goal |
| Learning resources & quizzes | Completed | LearningResources.jsx – curated resources by category; Quiz.jsx and QuizHub.jsx – quizzes by field (AI, ML, NLP, DS); 0.25h credit for passed quizzes; proficiency levels |
| Study groups | Completed | StudyGroups.jsx – interest-based groups via createStudyGroups(), calculateGroupMatch(); groups with ≥2 members; groupChat.js for chat room IDs |
| Feedback system | Completed | Feedback.jsx – submission, history, status (Pending/Reviewed/Resolved); EduConnect_feedback in localStorage |
| Group chat & personal chat | Completed | GroupChat.jsx, PersonalChat.jsx; EduConnect_groupChat, EduConnect_dmChat in localStorage |
| NLP topic modelling (BERTopic) | Completed | backend/app.py – Flask API with BERTopic + sentence-transformers (all-MiniLM-L6-v2); NLPInsights.jsx collects documents from feedback/chat, calls /api/topics, displays topics |
| Chat resource recommender | Completed | chatResourceRecommender.js – keyword mapping to resource categories; getRecommendedResourcesFromChat() |
| Data acquisition pipeline | Completed | datasetLoader.js – PapaParse CSV load of us_students_dataset_1500.csv; cached user transformation; feeds Recommendations and Study Groups |
| Frontend–backend integration | Completed | NLPInsights.jsx → Flask POST /api/topics; CORS for localhost:5173; error handling for backend offline |
| Documentation | Completed | DOCUMENTATION.md, README.md, backend/README.md |

If incomplete, reason and corrective action: N/A – all listed deliverables are completed.

b) Estimate the percentage of the previously planned milestone that is now complete. Justify your estimate.

Estimated completion: 80–85%.

Justification:

Completed (80–85%): Core platform (auth, recommendations, study analytics, learning resources, quizzes, study groups, feedback). Data Science/AI components (BERTopic topic modelling, weighted recommendation algorithm, chat resource recommender, data acquisition pipeline). Supporting features (group chat, personal chat, session timer with inactivity pause, quiz-based study credits).

Remaining (15–20%): Production deployment (backend hosting, production build). Security hardening (password hashing; currently plain text). Database migration from localStorage to a persistent backend. Optional enhancements (real-time chat via WebSockets, sentiment analysis, automated testing).

Therefore, the milestone is approximately 80–85% complete, with all major EduConnect features and AI/NLP components implemented and operational as documented.